Cryptocurrency Price Tracker

Development Phases Documentation

Docker Deployment Project

| Developer | Jay-R |
| --- | --- |
| Tech Stack | React 18 + TypeScript, Node.js, MongoDB, Docker |
| Deployment | VPS with Apache |
| External API | CoinGecko Free API |

# Table of Contents

- Project Overview

- System Architecture

- Development Phases

- API Documentation

- Deployment Strategy

- Testing & Quality Assurance

# 1. Project Overview

## 1.1 Project Goal

Build and deploy a cryptocurrency price tracking application using Docker containers on a VPS. This project focuses on gaining hands-on experience with Docker deployment in a production environment.

## 1.2 Key Features

- Display top 10 cryptocurrencies with real-time prices

- Show current price, 24h change percentage, and market cap

- Auto-refresh data every 30 seconds

- Visual indicators for price movements (green/red)

- Fully responsive design for mobile and desktop

- Containerized deployment with Docker Compose

## 1.3 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React 18 + TypeScript | UI with type safety |
| Styling | Tailwind CSS | Utility-first responsive design |
| Data Fetching | React Query + Axios | Auto-refresh & caching |
| Backend | Node.js + Express + TypeScript | REST API server |
| External API | CoinGecko Free API | Cryptocurrency data source |
| Deployment | Docker + Docker Compose | Containerization |
| Web Server | Apache | Reverse proxy |

# 2. System Architecture

## 2.1 Container Architecture

The application consists of two Docker containers orchestrated by Docker Compose:

- Frontend Container: React app built and served via Node.js (port 3000)

- Backend Container: Express API server (port 5000)

## 2.2 Network Flow

- User accesses application via browser (HTTP port 80)

- Apache reverse proxy routes traffic to frontend container

- Frontend makes API calls to backend container

- Backend fetches data from CoinGecko API

## 2.3 Data Flow Diagram

Internet → Apache (80) → Frontend (3000) → Backend (5000) → CoinGecko API

# 3. Development Phases

## Phase 1: Backend Development

### 3.1.1 Setup

- Initialize Node.js project with TypeScript

- Install dependencies: express, axios, cors, dotenv

- Configure TypeScript (tsconfig.json)

- Setup project structure: src/routes, src/controllers, src/config

### 3.1.2 Core Features

- Health check endpoint: GET /api/health

- Crypto prices endpoint: GET /api/prices

- CoinGecko API integration

- Error handling middleware

- CORS configuration

### 3.1.3 Testing

- Test endpoints with Postman/Thunder Client

- Verify CoinGecko API responses

- Test error handling

### 3.1.4 Deliverables

- Working Express API server

- Environment variables configuration (.env.example)

- API documentation in README

## Phase 2: Frontend Development

### 3.2.1 Setup

- Create React app with TypeScript template

- Install dependencies: @tanstack/react-query, axios, tailwindcss

- Configure Tailwind CSS

- Setup project structure: src/components, src/services, src/types

### 3.2.2 Core Components

- CryptoList: Main container component

- CryptoCard: Individual crypto display card

- PriceChange: Price indicator component (green/red)

- LoadingSpinner: Loading state component

- ErrorMessage: Error state component

### 3.2.3 Features

- React Query setup with 30-second auto-refresh

- API service layer with Axios

- TypeScript interfaces for API responses

- Responsive grid layout

- Price formatting (USD with commas)

### 3.2.4 Deliverables

- Working React application

- Responsive UI matching design mockup

- Environment variables for API URL

## Phase 3: Dockerization

### 3.3.1 Backend Dockerfile

- Multi-stage build for optimization

- Node.js Alpine base image

- Layer caching for dependencies

- Non-root user for security

### 3.3.2 Frontend Dockerfile

- Multi-stage build (build + serve)

- Build React app for production

- Serve with Node.js static server

- Environment variable injection

### 3.3.3 Docker Compose Configuration

- Define two services: frontend, backend

- Setup custom bridge network

- Configure environment variables

- Health checks for each service

### 3.3.4 Deliverables

- backend/Dockerfile

- frontend/Dockerfile

- docker-compose.yml

- .dockerignore files

## Phase 4: Local Testing

### 3.4.1 Build & Run

- Build all images: docker-compose build

- Start containers: docker-compose up -d

- Verify all containers running

### 3.4.2 Testing Checklist

- Check container logs for errors

- Test frontend at localhost:3000

- Test backend API at localhost:5000

- Verify data refresh every 30 seconds

- Test responsive design on mobile/tablet

- Monitor container resource usage

### 3.4.3 Deliverables

- Fully working containerized application

- Documentation of issues and resolutions

## Phase 5: VPS Deployment

### 3.5.1 VPS Preparation

- Install Docker & Docker Compose on VPS

- Configure firewall (UFW): allow ports 80, 443, 22

- Setup non-root user with Docker permissions

- Clone repository to VPS

### 3.5.2 Apache Configuration

- Verify Apache is installed and running

- Enable required modules: proxy, proxy_http

- Configure reverse proxy to frontend container

- Setup SSL with Let's Encrypt (optional)

### 3.5.3 Deployment Steps

- SSH into VPS

- Navigate to project directory

- Set production environment variables

- Build images: docker-compose build

- Start services: docker-compose up -d

- Verify all containers healthy

- Test application via domain/IP

### 3.5.4 Deliverables

- Live production application

- Deployment documentation

- Monitoring setup (optional)

# 4. API Documentation

## 4.1 Backend Endpoints

### GET /api/health

Description: Health check endpoint

Response:

{ "status": "ok", "timestamp": "2024-02-13T10:30:00Z" }

### GET /api/prices

Description: Fetch top 10 cryptocurrency prices

Response:

[
  {
    "id": "bitcoin",
    "symbol": "btc",
    "name": "Bitcoin",
    "current_price": 45000,
    "price_change_percentage_24h": 2.5,
    "market_cap": 850000000000,
    "image": "https://..."
  }
]

## 4.2 External API - CoinGecko

Endpoint: https://api.coingecko.com/api/v3/coins/markets

Parameters:

- vs_currency: usd

- order: market_cap_desc

- per_page: 10

- page: 1

- sparkline: false

Rate Limit: 30 calls/minute (free tier)

# 5. Deployment Strategy

## 5.1 Environment Variables

| Variable | Example | Description |
| --- | --- | --- |
| PORT | 5000 | Backend port |
| REACT_APP_API_URL | http://localhost:5000 | Backend URL for frontend |
| NODE_ENV | production | Environment mode |

## 5.2 Docker Commands Reference

| Command | Purpose |
| --- | --- |
| docker-compose build | Build all images |
| docker-compose up -d | Start containers in background |
| docker-compose down | Stop and remove containers |
| docker-compose logs -f | Follow container logs |
| docker-compose ps | List running containers |
| docker system prune -a | Clean up unused images/containers |

## 5.3 Apache Configuration Sample

<VirtualHost *:80>
    ServerName yourdomain.com
    ProxyPreserveHost On
    ProxyPass / http://localhost:3000/
    ProxyPassReverse / http://localhost:3000/
    ErrorLog ${APACHE_LOG_DIR}/crypto-error.log
    CustomLog ${APACHE_LOG_DIR}/crypto-access.log combined
</VirtualHost>

# 6. Testing & Quality Assurance

## 6.1 Manual Testing Checklist

### Functionality

- All 10 cryptocurrencies display correctly

- Prices update every 30 seconds

- Price change indicators show correct colors (green/red)

- Loading state displays during data fetch

- Error handling works when API fails

### UI/UX

- Responsive on mobile (320px - 480px)

- Responsive on tablet (768px - 1024px)

- Responsive on desktop (1920px+)

- All text is readable

- Crypto logos display correctly

### Performance

- Initial page load < 3 seconds

- Data refresh < 1 second

- No memory leaks after 10 minutes

- Container CPU usage < 10%

## 6.2 Browser Compatibility

| Browser | Minimum Version |
| --- | --- |
| Chrome | 90+ |
| Firefox | 88+ |
| Safari | 14+ |
| Edge | 90+ |

## 6.3 Known Issues & Limitations

- CoinGecko API rate limit: 30 calls/minute

- No real-time WebSocket support (polling only)

- No data persistence (prices not stored locally)

- No user authentication in current version

End of Document

This documentation will be updated as the project progresses through each development phase.